Cloud Lab System

Iteration Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 06/04/2021 |
| Documents Drafted | 08/04/2021 |
| Documents complete | 10/04/2021 |
| Iteration stop | 12/04/2021 |
| Iteration Review | 14/04/2021 |

# 2. High-level objectives

Objective 1.1: Project Vision

Outcome 1.2: Completed Project Vision

Objective 2.1: Initial Requirement Model

Outcome 2.2: Completed Initial Requirement Model

Objective 3.1: Proposed Architecture

Outcome 3.2: Completed Proposed Architecture

Objective 4.1: Risk List

Outcome 4.2: Completed Risk List

Objective 5.1: Master Test Plan

Outcome 5.2: Completed Master Test Plan

Objective 6.1: Initial Project Plan

Outcome 6.2: Completed Initial Project Plan

Objective 7.1: Technical Competency Demonstrator \*

Outcome 7.2: Completed Technical Competency Demonstrator \*

Objective 8.1: Inception Phase Project Status Assessment

Outcome 8.2: Completed Inception Phase Project Status Assessment

# 3. Evaluation criteria

1. All documents completed.
2. All documents submitted to version control.
3. All documents linked in group wiki.

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1 | Project Vision | Document completed | Incomplete | Alex Hathaway | 6 |  |  |
| 2 | Initial Requirement Model | Document completed | Incomplete | Jayden Hawkes | 6 |  |  |
| 3 | Proposed Architecture | Document completed | Incomplete | Jayden Aislabie | 6 |  |  |
| 4 | Risk List | Document completed | Incomplete | Alex Hathaway | 1.5 |  |  |
| 5 | Master Test Plan | Document completed | Incomplete | Jayden Hawkes | 1.5 |  |  |
| 6 | Initial Project Plan | Document completed | Incomplete | Jayden Aislabie | 1.5 |  |  |
| 7 | Technical Competency Demonstrator \* | Document completed | Incomplete | - | 6 |  |  |
| 8 | Inception Phase Project Status Assessment | Document completed | Incomplete | Team | 1.5 |  |  |

# 5. Issues

**Note: To be updated regularly**

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
|  |  |  |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Assignment 2 Iteration 2 |
| Assessment date | 12/04/2021 |
| Participants | Jayden Hawkes, Alex Hathaway, Jayden Aislabie |
| Project status | Iteration In Progress |

## Assessment against objectives

* TBD

## Work Items: Planned compared to actually completed

* TBD

## Assessment against Evaluation Criteria Test results

* TBD

## Other concerns and deviations

* TBD